Software Engineering Mini-Project
Deliverables Part-2

Product Backlog, Sprint Planning & GitHub CI Protocol

Automated Meeting Minutes Generator (MiniMax)

| Project Attribute | Specification Details |
| --- | --- |
| Course | Software Engineering (SE) Mini-Project |
| Institution | PES University |
| Repository URL | https://github.com/Faizz-code9/MAXI |
| Team Lead / Repo Owner | Mohammed Faizan (PES1UG24AM472) |
| Backend Developer | Vinay M Rampur (PES1UG24AM455) |
| Frontend Developer | Kamal Kanth N (PES1UG24AM434) |
| QA & Testing / Generator | Anagha Kaushik (PES1UG24AM459) |
| Document Version | 2.0 (Part-2 Deliverable) |
| Date of Submission | October 2026 |

# 1. Executive Overview & Part-2 Deliverables Rubric

This document details the Software Engineering Mini-Project Part-2 Deliverables for the Automated Meeting Minutes Generator (MiniMax). It establishes the complete Product Backlog derived directly from the Software Requirements Specification (SRS) and System Architecture Document (SAD), allocates Story Points using the Planning Poker methodology, divides the work across Two Sprints, configures automated GitHub Actions CI/CD workflows, and details demonstration video protocols.

## 1.1 Milestone Schedule & Key Deadlines

| Milestone / Phase | Timeframe | Key Objectives & Deliverables |
| --- | --- | --- |
| Backlog Creation in GitHub | ETA: 12th Oct 2026 | Create GitHub Project board, link repo, convert FR/NFRs to User Stories, assign Story Points (SP) and owners. |
| Sprint Dry Run (Practice) | 12th Oct – 16th Oct 2026 | Team practice of git branching, test PR creation, CI verification, and local environment sanity check. |
| Backlog Refinement Day | 19th Oct 2026 | Re-estimate story points, finalize Sprint 1 scope, freeze backlog adjustments before kickoff. |
| Sprint 1 Execution | 19th Oct – 23rd Oct 2026 | Implement Core Working MVP, automated GitHub Actions CI, raise and review PRs, record 1-minute video demo. |
| Sprint 2 Execution | 26th Oct – 30th Oct 2026 | Implement PDF export, history & search, action item editing, record 2-minute video demo, freeze development. |

# 2. GitHub Project Setup & Board Configuration

To fulfill the Part-2 requirement (1.a), a GitHub Project board has been created and linked to the repository at https://github.com/Faizz-code9/MAXI.

## 2.1 Board Structure & Columns

Column 1: Product Backlog: Contains all 20 prioritized User Stories with Story Points and SRS references.

Column 2: Sprint 1 (In Progress): Active user stories assigned to the first sprint (19th–23rd Oct).

Column 3: In Review / PR Open: User stories with open Pull Requests undergoing CI verification and code review.

Column 4: Sprint 2 (Planned): Stories prioritized for the second sprint (26th–30th Oct).

Column 5: Done: Completed stories whose PRs have been merged into the main branch by the Repo Owner.

## 2.2 Custom Project Metadata Fields

| Field Name | Type | Description / Allowed Values |
| --- | --- | --- |
| Story Points | Number | Fibonacci estimates (1, 2, 3, 5, 8) based on effort and complexity. |
| Sprint | Single Select | Sprint 1 (19–23 Oct) or Sprint 2 (26–30 Oct). |
| SRS Reference | Text | Traceability ID linking story to SRS (e.g. MM-F-001, MM-NF-001). |
| Assignee | User | Responsible team member (Faizan, Vinay, Kamal, Anagha). |

# 3. Story Point Estimation Methodology

Story Points are assigned using the standard Planning Poker technique following the Fibonacci scale (1, 2, 3, 5, 8). Points represent a composite measure of development effort, technical complexity, and architectural uncertainty:

| Story Point | Classification | Estimation Rationale & Criteria |
| --- | --- | --- |
| 1 SP | Trivial | Minor UI adjustment, configuration parameter update, or static label. |
| 2 SP | Simple | Isolated helper function, regex cleaner, or input sanitization rule. |
| 3 SP | Standard | Well-defined functional module with unit tests (e.g., SQLite schema, Markdown generator). |
| 5 SP | Complex | Core pipeline subsystem involving multi-tier data flow or complex parsing (e.g., NLP extractor, REST API). |
| 8 SP | Epic | Too large for a single sprint story; must be decomposed into 3 or 5 SP items. |

Total Backlog Estimation: 59 Story Points across 20 User Stories.
Sprint 1 Velocity Target: 37 Story Points (Core MVP Working Pipeline).
Sprint 2 Velocity Target: 22 Story Points (Enhancements, PDF Export, History Search, Freeze).

# 4. Complete Product Backlog (SRS Mapped)

The following table details all 20 User Stories derived directly from the Functional Requirements (MM-F-001 to MM-F-020) and Non-Functional Requirements in the approved SRS document.

| ID | User Story Title | SRS Ref | SP | Assignee | Sprint | Priority |
| --- | --- | --- | --- | --- | --- | --- |
| US-01 | Audio Upload Drag-and-Drop Form | MM-F-001, MM-F-017 | 3 | Kamal Kanth N | Sprint 1 | High |
| US-02 | Audio Format & Size Validation | MM-F-002, MM-F-003 | 2 | Mohammed Faizan | Sprint 1 | High |
| US-03 | Transcription Engine & Progress Bar | MM-F-004, MM-F-005 | 5 | Mohammed Faizan | Sprint 1 | High |
| US-04 | Transcript Cleaning & Filler Removal | MM-F-018 | 2 | Vinay M Rampur | Sprint 1 | High |
| US-05 | Action Item & Task Regex Detection | MM-F-006, MM-F-020 | 5 | Vinay M Rampur | Sprint 1 | High |
| US-06 | Assignee & Deadline Extraction | MM-F-007, MM-F-008 | 3 | Vinay M Rampur | Sprint 1 | High |
| US-07 | Key Decisions & Discussion Extraction | MM-F-009, MM-F-019 | 3 | Vinay M Rampur | Sprint 1 | Medium |
| US-08 | SQLite Schema & Data Persistence | MM-F-013, MM-NF-006 | 3 | Anagha Kaushik | Sprint 1 | High |
| US-09 | Markdown Minutes Document Generator | MM-F-010 | 3 | Anagha Kaushik | Sprint 1 | High |
| US-10 | Backend REST API Route Orchestration | MM-F-001, MM-F-004 | 5 | Mohammed Faizan | Sprint 1 | High |
| US-11 | Minutes Viewer Dashboard UI | MM-F-010, MM-NF-002 | 3 | Kamal Kanth N | Sprint 1 | High |
| US-12 | Automated CI/CD Pipeline & Test Suite | MM-NF-005, MM-NF-006 | 3 | Anagha Kaushik | Sprint 1 | High |
| US-13 | Meeting History Listing & Navigation | MM-F-014, MM-NF-002 | 3 | Kamal Kanth N | Sprint 2 | Medium |
| US-14 | Meeting History Search (Title/Date) | MM-F-015 | 3 | Kamal Kanth N | Sprint 2 | Medium |
| US-15 | PDF Minutes Export Service | MM-F-011 | 5 | Anagha Kaushik | Sprint 2 | High |
| US-16 | Action Item Status Toggle (PUT API) | MM-F-012 | 3 | Vinay M Rampur | Sprint 2 | Medium |
| US-17 | API Security & Audit Logging | MM-SR-004, MM-SR-006 | 3 | Mohammed Faizan | Sprint 2 | High |
| US-18 | System Performance & Concurrency QA | MM-NF-001, MM-NF-003 | 3 | Anagha Kaushik | Sprint 2 | Medium |
| US-19 | Traceability Matrix & Document Freeze | All Deliverables | 2 | Mohammed Faizan | Sprint 2 | High |
| US-20 | Video Demonstration Recordings | Part-2 Deliverable | 3 | Kamal Kanth N | Sprint 2 | High |

# 5. Sprint 1 Plan [19th Oct to 23rd Oct 2026]

Sprint 1 Goal: Build and verify a working Minimum Viable Product (MVP) pipeline capable of audio intake, transcription, NLP extraction, Markdown generation, and web display, accompanied by automated GitHub Actions CI verification and a 1-minute demo video.

## 5.1 Sprint 1 Workload Distribution

| Team Member | Assigned User Stories | Total Story Points | Key Deliverables |
| --- | --- | --- | --- |
| Mohammed Faizan (Lead) | US-02, US-03, US-10 | 12 SP | Audio validation, transcription engine, Flask REST API routes (/api/upload, /api/meetings). |
| Vinay M Rampur | US-04, US-05, US-06, US-07 | 13 SP | Transcript normalizer, regex action item extractor, assignee/deadline parsing, decision detection. |
| Kamal Kanth N | US-01, US-11 | 6 SP | Upload drag-and-drop form, modern CSS styling, Minutes Viewer with clipboard support. |
| Anagha Kaushik | US-08, US-09, US-12 | 6 SP | SQLite database schema, Markdown minutes document generator, pytest test suite and GitHub Actions CI. |

## 5.2 Sprint 1 Acceptance Deliverables

1. Code: Working software pipeline verified with 100% passing tests (pytest src/tests/).

2. CI/CD: GitHub Actions CI automated pipeline running on every commit and PR.

3. Video: 1-minute recorded video demonstration uploaded to demos/sprint1_demo.mp4.

# 6. Sprint 2 Plan [26th Oct to 30th Oct 2026]

Sprint 2 Goal: Finalize all secondary requirements including meeting history and instant search, PDF export, interactive action item status toggling, security hardening, final documentation synchronization, 2-minute video demo, and code freeze.

## 6.1 Sprint 2 Workload Distribution

| Team Member | Assigned User Stories | Total Story Points | Key Deliverables |
| --- | --- | --- | --- |
| Kamal Kanth N | US-13, US-14, US-20 | 9 SP | History tab layout, client-side search filter, 2-minute comprehensive video demonstration. |
| Anagha Kaushik | US-15, US-18 | 8 SP | PDF document exporter, concurrency and execution latency performance test reports. |
| Mohammed Faizan (Lead) | US-17, US-19 | 5 SP | Server input sanitization, audit logging, RTM documentation synchronization, code freeze enforcement. |
| Vinay M Rampur | US-16 | 3 SP | Action item status toggle API endpoint (PUT /api/action-items/<id>) and DB mutation. |

# 7. GitHub Actions CI Automation & PR Review Protocol

To fulfill the Part-2 requirement (2.b, 2.c, 2.d), the repository enforces automated CI verification and strict PR review rules.

## 7.1 Automated CI Pipeline (.github/workflows/ci.yml)

Event Triggers: Triggers on all pushes and pull requests to the main and develop branches.

Environment: Spins up an Ubuntu runner, configures Python 3.11 with pip caching.

Dependencies: Installs dependencies from requirements.txt.

Testing: Executes the automated pytest suite across backend and extraction modules.

Integrity Check: Verifies import integrity of all core architectural components.

## 7.2 PR Submission & Review Workflow

1. Branching: Team members create descriptive feature branches (e.g. feature/vinay-extractor, feature/kamal-ui).

2. PR Raising: Assigned team member opens a PR using the standardized .github/pull_request_template.md.

3. CI Verification: GitHub Actions CI runs automatically. A green checkmark is mandatory before any review.

4. Review & Merge: Repo Owner (Mohammed Faizan) reviews code, verifies alignment with SAD/SRS, and commits the merge.

# 8. Video Demonstration Protocols & Scripts

## 8.1 Sprint 1 Video Demonstration (Duration: 1 Minute)

| Timeline | On-Screen Action | Narration / Evaluation Focus |
| --- | --- | --- |
| 0:00 – 0:15 | MiniMax Dashboard Home Page | Introduce MiniMax, show clean UI, drag-and-drop audio uploader, enter meeting title. |
| 0:15 – 0:35 | Audio Upload & Progress Bar | Drop sample audio (.mp3), click "Generate Minutes", show live progress bar moving through transcription. |
| 0:35 – 0:50 | Minutes Viewer Results | Show generated attendees badges, executive summary, key decisions, and action items table with assignees & deadlines. |
| 0:50 – 1:00 | Markdown Export & Passing CI | Click "Export Markdown", show downloaded file, and display GitHub Actions green checkmark passing pytest. |

## 8.2 Sprint 2 Video Demonstration (Duration: 2 Minutes)

| Timeline | On-Screen Action | Narration / Evaluation Focus |
| --- | --- | --- |
| 0:00 – 0:25 | Architecture & Team Roles Overview | Brief summary of the 4-tier architecture and contributions of each team member. |
| 0:25 – 0:55 | Complete Pipeline Demonstration | Upload real audio, demonstrate end-to-end processing pipeline, and SQLite persistence. |
| 0:55 – 1:20 | Interactive Editing & PDF Export | Demonstrate toggling action items from Pending to Completed, and download formatted PDF minutes. |
| 1:20 – 1:45 | Meeting History & Instant Search | Switch to History tab, show dynamic search by title or date, and reopen past meeting. |
| 1:45 – 2:00 | CI Automation, QA & Code Freeze | Show passing GitHub Actions workflow, test coverage metrics, and announce final code freeze. |

# 9. Deviations Tracking & Justification Log

As mandated by Part-2 item 2.i: “Deviations from the submitted document should be documented and explained during the final demo.”

| Deviation ID | Planned Specification | Implemented Specification | Justification & Rationale |
| --- | --- | --- | --- |
| DEV-01 | Multi-user login/registration (MM-F-016). | Direct single-tenant session model without login barrier. | Eliminates login friction during short 1-minute and 2-minute evaluation demos while preserving all data models. |
| DEV-02 | External Speech-to-Text API dependency. | Intelligent offline deterministic transcription stub. | Eliminates API costs and latency issues, ensuring 100% repeatable offline evaluation for graders. |
| DEV-03 | WeasyPrint OS-level C-library PDF rendering. | Dual export: Direct Markdown (.md) and browser PDF engine. | Eliminates GTK/Cairo binary dependency conflicts on student Windows systems while delivering identical PDF output. |

# 10. Verification & Sign-off Checklist

[x] GitHub Actions CI workflow automated and green in repo.

[x] PR and Issue templates active in .github/.

[x] Product Backlog populated with 20 User Stories mapped to SRS.

[x] Story Points assigned across all items using Fibonacci scale (59 SP total).

[x] Two Sprints clearly planned: Sprint 1 (37 SP) and Sprint 2 (22 SP).

[x] Sprint dry-run scheduled (12th–16th Oct) and refinement planned (19th Oct).

[x] Video demonstration scripts detailed for both 1-minute and 2-minute demos.

[x] Deviations logged and justified for final presentation.