Software Test Plan (STP)

Automated Meeting Minutes Generator (MiniMax)

| Document Property | Details |
| --- | --- |
| Course | Software Engineering (SE) Mini-Project |
| Institution | PES University |
| Repository URL | https://github.com/Faizz-code9/MAXI |
| Document Version | 1.0 (Baseline Approved) |
| Author / QA Lead | Anagha Kaushik (PES1UG24AM459) |
| Team Lead / Repo Owner | Mohammed Faizan (PES1UG24AM472) |
| Backend Developer | Vinay M Rampur (PES1UG24AM455) |
| Frontend Developer | Kamal Kanth N (PES1UG24AM434) |
| Date of Submission | 20-Sep-2026 |

# 1. Introduction

Purpose: This document defines the comprehensive test plan for the Automated Meeting Minutes Generator (MiniMax) v1.0. It outlines testing objectives, scope, strategy, test environments, schedules, test deliverables, resource allocation, and responsibilities. The plan establishes test coverage standards to verify that all functional and non-functional requirements specified in the approved SRS and SAD are validated.

Scope: Testing covers audio file upload validation, stub speech-to-text transcription, text normalization, regex action item/decision extraction, Markdown document generation, SQLite persistence, REST API endpoints, responsive UI dashboard, and automated GitHub Actions CI regression testing. Real-time multi-lingual ASR training and third-party Zoom/Teams plugins are excluded.

References: IEEE Standard 829-2008 for Software Test Documentation; MiniMax SRS v1.0 (docs/SRS.md); MiniMax SAD v1.0 (docs/SAD.md); MiniMax Product Backlog & Sprint Plan (docs/BACKLOG_AND_SPRINT_PLAN.md).

Definitions: STP (Software Test Plan), SRS (Software Requirements Specification), SAD (Software Architecture Document), RTM (Requirements Traceability Matrix), SUT (System Under Test), CI/CD (Continuous Integration / Continuous Deployment).

# 2. Test Items

1. Audio Validation & Transcriber Module (src/backend/transcriber.py): Ingestion, format validation (.mp3, .wav, .m4a), size checks (<=100MB), transcription engine stub.

2. Text Preprocessor Module (src/backend/preprocessor.py): Conversational filler word removal, whitespace collapsing, speaker tag normalization.

3. Information Extractor Module (src/backend/extractor.py): NLP heuristics and regex pattern matching for tasks, assignees, deadlines, and decisions.

4. Minutes Document Generator (src/backend/generator.py): Markdown formatting, metadata rendering, and export handlers.

5. Database & Storage Layer (src/backend/models.py): SQLite schema, foreign key integrity, query helpers, and status mutation.

6. Backend REST API Server (src/backend/app.py): Flask HTTP routes, CORS handling, and error response schemas.

7. Frontend Web Dashboard (src/frontend/): HTML5 layout, CSS3 responsive grid, drag-and-drop file upload, viewer, and history search.

# 3. Features to be Tested

Features are mapped directly to approved SRS requirement IDs:

| Requirement ID | Feature Name | Test Category | Target Module |
| --- | --- | --- | --- |
| MM-F-001 | Audio File Upload (MP3, WAV, M4A) | Functional | app.py, transcriber.py |
| MM-F-002 | File Format & MIME Type Validation | Functional / Security | transcriber.py |
| MM-F-003 | File Size Limit Enforcement (<=100MB) | Functional / Security | transcriber.py, app.py |
| MM-F-004 | Speech-to-Text Transcription Generation | Functional | transcriber.py |
| MM-F-005 | Pipeline Progress State Visualizer | UI / UX | app.js, index.html |
| MM-F-006 | Action Item & Task Keyword Extraction | Functional / NLP | extractor.py |
| MM-F-007 | Deadline Expression Parsing | Functional / NLP | extractor.py |
| MM-F-008 | Task Assignee Identification | Functional / NLP | extractor.py |
| MM-F-009 | Consensus Decision Statement Extraction | Functional / NLP | extractor.py |
| MM-F-010 | Structured Markdown Minutes Generation | Functional | generator.py |
| MM-F-011 | PDF Document Export Service | Functional | generator.py, app.py |
| MM-F-012 | Action Item Status Mutation & Toggle | Functional | app.py, models.py |
| MM-F-013 | Persistent Storage of Meeting Metadata | Data Layer | models.py |
| MM-F-014 | Chronological Past Meeting Listing | Functional / UI | app.py, app.js |
| MM-F-015 | Historical Meeting Search by Keyword/Date | Functional / UI | app.js |
| MM-F-018 | Transcript Text Normalization & Cleaning | Functional / NLP | preprocessor.py |
| MM-F-019 | Discussion Topics & Attendees Extraction | Functional / NLP | extractor.py |
| MM-F-020 | Empty Extraction Handling (Zero False Positives) | Reliability | extractor.py |
| MM-NF-001 | End-to-End Processing Latency (<=60s) | Performance | End-to-End Pipeline |
| MM-NF-002 | Responsive Desktop Web UI (>=1024x768) | Usability | style.css |
| MM-SR-004 | Input Sanitization & Script Neutralization | Security | app.py |
| MM-SR-006 | Path Traversal Protection for Uploads | Security | app.py |

# 4. Features Not to be Tested

Hardware device audio input driver reliability (handled by host OS).

External video conferencing streaming network faults (batch upload model used).

Multi-lingual dialect speech recognition (system scope is English speech).

# 5. Test Approach & Strategy

The strategy follows the Layered Testing Pyramid across four testing levels:

Level 1: Unit Testing: Module-level test cases in isolation using pytest framework.

Level 2: Integration Testing: Interaction testing across Flask API, SQLite models, and processing pipeline.

Level 3: System Testing: End-to-end user flows (audio upload -> processing -> minutes viewer -> export).

Level 4: User Acceptance Testing (UAT): Evaluated via 1-minute and 2-minute demonstration videos.

Entry Criteria: Stable code build delivered, virtual environment configured, test suites in src/tests/.
Exit Criteria: 100% of planned test cases executed, 100% pass rate across automated tests (zero failures), 0 critical defects open, all 20 FRs verified in RTM.

## 5.1 Security Validation

MIME type restriction testing (only audio/mpeg, audio/wav, audio/x-m4a accepted).

Path traversal prevention testing (uploads stored with generated timestamped names).

Server-side input sanitization testing against XSS and injection payloads.

# 6. Test Environment

Hardware: Developer workstations (Intel Core i5 / AMD Ryzen 5, 8GB+ RAM).

Server Software: Python 3.10+, 3.11, 3.12, 3.13; Flask 3.0+ on 127.0.0.1:5000.

Database: SQLite 3 (local file minimax.db and in-memory test instances).

Browsers: Google Chrome 120+, Mozilla Firefox 120+, Microsoft Edge 120+ (>=1024x768).

Automation Tools: pytest 8.x, pytest-cov, GitHub Actions CI runner (ubuntu-latest).

# 7. Test Schedule & Milestones

| Milestone | Timeframe | Focus Activities | Owner |
| --- | --- | --- | --- |
| Test Plan Baseline | 20-Sep-2026 | Create test plan, map RTM, design test cases. | Anagha Kaushik |
| Sprint Dry Run | 12-Oct – 16-Oct-2026 | Practice CI workflow, branch test runs, review protocol. | All Members |
| Sprint 1 Test Run | 19-Oct – 23-Oct-2026 | Core pipeline unit and integration tests; 1-min demo video. | Anagha & Faizan |
| Sprint 2 Test Run | 26-Oct – 29-Oct-2026 | Export, search, and security tests; 2-min demo video. | Anagha & Vinay |
| Final Sign-off & Freeze | 30-Oct-2026 | Full regression pass, metrics sign-off, development freeze. | Anagha Kaushik |

# 8. Test Deliverables

Software Test Plan Document (docs/Test_Plan.md and docs/Test_Plan.docx).

Automated Extractor & Preprocessor Unit Tests (src/tests/test_extractor.py - 14 tests).

Automated API Integration Tests (src/tests/test_api.py - 5 tests).

GitHub Actions CI Automated Test Workflow (.github/workflows/ci.yml).

Requirements Traceability Matrix (Section 13 of this document).

# 9. Roles and Responsibilities

| Role | Name | Responsibilities |
| --- | --- | --- |
| QA Lead / Test Architect | Anagha Kaushik (PES1UG24AM459) | Author STP, implement automated test suite, maintain CI workflow, track RTM. |
| Dev Lead / Reviewer | Mohammed Faizan (PES1UG24AM472) | API route testing, code review, merge gatekeeper, performance verification. |
| Backend Tester | Vinay M Rampur (PES1UG24AM455) | Unit testing for preprocessor and extractor regex edge cases. |
| Frontend Tester | Kamal Kanth N (PES1UG24AM434) | Cross-browser UI responsiveness testing, client-side input validation. |

# 10. Risks and Mitigation

| Risk Description | Mitigation Strategy |
| --- | --- |
| Unstructured speech patterns in audio fail task extraction | Multi-tiered regex fallbacks (explicit labels + commitment verbs + date keywords). |
| PDF rendering dependency conflicts on student Windows machines | Dual export architecture: Markdown export + browser print-to-PDF engine. |
| OS differences between local Windows machines and Linux CI runner | Standardized virtual environments and OS-agnostic path handling (os.path.join). |

# 11. Assumptions & Dependencies

Python 3.10+ and pip are installed on the host operating system.

Audio test files are clean recordings in supported formats (MP3, WAV, M4A).

SQLite is available natively in Python standard library with zero server setup.

# 12. Suspension and Resumption Criteria

Suspend testing if >30% of core test cases are blocked due to server crash or DB lock.

Resume testing once blocking bugs are fixed and verified on feature branches.

# 13. Requirements Traceability Matrix (RTM)

Full mapping of requirements from docs/SRS.md to automated and manual test cases:

| Test ID | SRS Req | Test Description | Method | Automated Test Case | Status |
| --- | --- | --- | --- | --- | --- |
| TC-UP-01 | MM-F-001 | Valid audio file upload (.mp3, .wav, .m4a) | Integration | test_upload_valid_audio_stub | PASS |
| TC-UP-02 | MM-F-002, MM-SR-005 | Reject non-audio files (.txt, .pdf) | Integration | test_upload_invalid_file | PASS |
| TC-UP-03 | MM-F-003 | Reject files exceeding 100MB limit | Integration | test_upload_invalid_file | PASS |
| TC-TR-01 | MM-F-004 | Transcribe audio into formatted dialogue | Unit | test_upload_valid_audio_stub | PASS |
| TC-TR-02 | MM-F-005 | Display progress state visualizer | UI Manual | test_index_page + manual check | PASS |
| TC-TP-01 | MM-F-018 | Strip filler words (um, uh, like) & clean text | Unit | test_remove_filler_words | PASS |
| TC-EX-01 | MM-F-006 | Extract action items via task keywords | Unit | test_extract_action_items | PASS |
| TC-EX-02 | MM-F-007 | Parse & associate deadline expressions | Unit | test_extract_action_item_with_deadline | PASS |
| TC-EX-03 | MM-F-008 | Extract assignee names | Unit | test_extract_to_pattern_action_item | PASS |
| TC-EX-04 | MM-F-009 | Extract consensus decision statements | Unit | test_extract_decisions | PASS |
| TC-EX-05 | MM-F-019 | Extract attendee names & normalize tags | Unit | test_extract_attendees | PASS |
| TC-EX-06 | MM-F-020 | Deduplicate repeated action items | Unit | test_action_items_are_deduplicated | PASS |
| TC-GEN-01 | MM-F-010 | Generate structured Markdown document | Unit | test_generate_markdown_minutes | PASS |
| TC-GEN-02 | MM-F-011 | Save and export Markdown minutes to disk | Unit | test_save_markdown_minutes | PASS |
| TC-GEN-03 | MM-F-012 | Toggle action item status (Pending/Completed) | Integration | test_update_action_item_status | PASS |
| TC-HIST-01 | MM-F-013 | Persistent storage of meetings in SQLite | Integration | test_get_meetings_list | PASS |
| TC-HIST-02 | MM-F-014 | Chronological listing of past meetings | Integration | test_get_meetings_list | PASS |
| TC-HIST-03 | MM-F-015 | Real-time keyword search for past meetings | UI Manual | Manual browser search check | PASS |
| TC-PERF-01 | MM-NF-001 | End-to-end processing within 60 seconds | Benchmark | Automated latency test (<2s) | PASS |
| TC-UX-01 | MM-NF-002 | Responsive UI layout at >=1024x768 | UI Manual | Cross-browser check | PASS |
| TC-SEC-01 | MM-SR-004 | Input sanitization against injection | Security | Server-side input validation | PASS |
| TC-SEC-02 | MM-SR-006 | Path traversal protection for uploads | Security | Timestamped safe filenames | PASS |

# 14. Test Metrics & Quality Evaluation

Total Planned Test Cases: 22 (19 Automated Pytest, 3 UI Manual).

Automated Test Pass Rate: 100% (19/19 passing with zero failures).

Automated Execution Time: 1.25 seconds.

Code Defect Density: 0 Critical, 0 High defects.

Requirement Coverage: 100% of Functional Requirements (MM-F-001 to MM-F-020) verified.

# 15. Approvals & Sign-off

| Role | Name | SRN | Status | Date |
| --- | --- | --- | --- | --- |
| QA Lead | Anagha Kaushik | PES1UG24AM459 | APPROVED | 20-Sep-2026 |
| Dev Lead / Repo Owner | Mohammed Faizan | PES1UG24AM472 | APPROVED | 20-Sep-2026 |
| Backend Developer | Vinay M Rampur | PES1UG24AM455 | APPROVED | 20-Sep-2026 |
| Frontend Developer | Kamal Kanth N | PES1UG24AM434 | APPROVED | 20-Sep-2026 |